PROPOSED KAZAKHSTAN: MULTITRANCHE FINANCING FACILITY (MFF)

CAREC TRANSPORT CORRIDOR I (TARAZ-KORDAY SECTION) INVESTMENT PROGRAM

CONSULTANT SERVICES RECRUITMENT NOTICE FOR PROJECT 1

1.	CSP-1: Project Management Consultant

	Budget	: $3,000,000

	Anticipated Deadline for Submission of EOI:	 October 15th, 2008

	Duration of Consulting Services Assignment (calendar months): 42

	Shortlisting Finalized Date: November 11th, 2008

	Tentative Commencement Date: 15 May, 2009

	Anticipated Completion Date: 15 November 2012

	Type of Consultant: Firms

	Selection Method: Quality- and cost-based selection

	Nature of Consulting Services Assignment for Firms:  International firms in association with national consultants

	Type of Proposal Requested for Firms: Full technical proposal

	Total No. of International Experts:	6

	Assignment in Person-months:	52

	Total No. of National Experts:		7

	Assignment per Person-months:	98

	Outline terms of reference:		attached

2.	CSP-2: Construction Supervision Consultant

	Budget	: $9,000,000

	Anticipated Deadline for Submission of EOI:	November 18th, 2008

	Duration of Consulting Services Assignment (calendar months): 42

	Shortlisting Finalized Date: December 9th, 2008

	Tentative Commencement Date: July 1st, 2009

	Anticipated Completion Date:	December 31st, 2012

	Type of Consultant: Firms

	Selection Method: Quality- and cost-based selection

	Nature of Consulting Services Assignment for Firms:  International firms in association with national consultants

	Type of Proposal Requested for Firms: Full technical proposal

	Total No. of International Experts:	8

	Assignment in Person-months:	94

	Total No. of National Experts:		12

	Assignment per Person-months:	504

	Outline terms of reference:		attached

3.	CSP-3: Development of Intelligent Transport System

	Budget	: $1,000,000

	Anticipated Deadline for Submission of EOI:	August 2009

	Duration of Consulting Services Assignment (calendar months): 6

	Shortlisting Finalized Date: September, 2009

	Tentative Commencement Date: March, 2010

	Anticipated Completion Date:	August, 2010

	Type of Consultant: Firms

	Selection Method: Quality- and cost-based selection

	Nature of Consulting Services Assignment for Firms:  International firms in association with national consultants

	Type of Proposal Requested for Firms: Full technical proposal

	Total No. of International Experts:	3

	Assignment in Person-months:	18

	Total No. of National Experts:		3

	Assignment per Person-months:	18

	Outline terms of reference:		attached

4.	CSP-4: Improvement of Road Maintenance System

	Budget	: $1,000,000

	Anticipated Deadline for Submission of EOI:	March, 2009

	Duration of Consulting Services Assignment (calendar months): 6

	Shortlisting Finalized Date: September, 2009

	Tentative Commencement Date: March, 2010

	Anticipated Completion Date:	August, 2010

	Type of Consultant: Firms

	Selection Method: Quality- and cost-based selection

	Nature of Consulting Services Assignment for Firms:  International firms in association with national consultants

	Type of Proposal Requested for Firms: Full technical proposal

	Total No. of International Experts:	2

	Assignment in Person-months:	12

	Total No. of National Experts:		2

	Assignment per Person-months:	12

	Outline terms of reference:		attached

All consultants will be recruited in accordance with the Guidelines on the Use of Consultants by the Asian Development Bank and its Borrowers (2007 as amended from time to time) and the procurement plans for the projects. Consulting firms will be selected and engaged using ADB’s quality- and cost-based selection procedures with full technical proposals. Expressions of interest (attached) should be sent to:

Mr. Satzhan Ablaliyev
Head of Board for Reconstruction and Construction
Committee for Roads
Ministry of Transport and Communications
Office 608
Transport Tower
Astana 010000
Republic of Kazakhstan
Tel: +7-7172-299054
Fax: +7-7172-243393
Email: 
ablaliev@mtc.gov.kz 
bizhumanova@mtc.gov.kz 
bissenova_I@mtc.gov.kz
kazhgalieva@mtc.gov.kz