Progress of Work for each Structure as on the end of November 2014:

| № | Description | Progress To Date | Remarks |
| --- | --- | --- | --- |
| 1 | Administrative Household Building | 79 |  |
| 2 | Checkpoint | 93 |  |
| 3 | Storage of goods and materials | 88 |  |
| 4 | Repair workshop for road equipment | 55 |  |
| 5 | Warm Boxes for big-scale road equipment for 10 units | 91 |  |
| 6 | Shed for big-scale road technics for 5 units | 43 |  |
| 7 | Boiling House for 3 boilers with chimney | 78 |  |
| 8 | Storage of sand and salt | 93 |  |
| 9 | Storage of coal | 92 |  |
| 10 | Petrol Station | 83 |  |
| 11 | Mud box with gasoline interceptor | 10 |  |
| 12 | Appartment house | 64 |  |
| 13 | Leveling operation of the Road Depot Area | 89 |  |
| 14 | Water tower | 0 |  |
| 15 | Underground Pump Station | 50 |  |
| 16 | Fire Tanks, capacity is 100 m3 | 43 |  |
| 17 | Cess Pool 25cum and 15 cum | 43 |  |
| 18 | Two-holed Toilet | 62 |  |
| 19 | Inside Area Communications | 19 |  |
| 20 | Landscaping and other finishing works | 0 |  |
|  | TOTAL 62 % |

1.2. Works done during the month

1. Repair shop road equipment

- Masonry exterior and interior walls

- Backfilling and compaction fiberwise

2. Administrative household Copus:

- Installation of concrete screed floors

- Assembly and installation of door and window openings.

3. Warm boxing

- Installation of roof trusses

- Painting exterior doors

4. Fire pump station

- Installation of monolithic concrete bases

- Waterproofing of lateral lubricative bituminous layer 2

5. Warehouse Inventory materialnyh values

- Exterior finish with warming min.plitoy

6. Warehouse salt

- Production of cast ramp

7. Fire a capacity of 200 m3

- Installation of monolithic walls of the tank

8. Septic tank 25 m3

- Installation of metal tank

- Lateral surface waterproofing

Прогресс работ по каждому сооружению на конец Ноябрь 2014г.

| № | Описание | Прогресс на сегодняшний день | Заметки |
| --- | --- | --- | --- |
| 1 | Административное здание | 79 |  |
| 2 | Контрольно-пропускной пункт | 93 |  |
| 3 | Склад товарно-материальных ценностей | 88 |  |
| 4 | Ремонтная мастерская дорожных машин | 55 |  |
| 5 | Теплый бокс навес для крупногабаритной техники на 10ед | 91 |  |
| 6 | Площадка навес для крупногабаритной техники на 5ед | 43 |  |
| 7 | Котельная на 3 котла с дымовой трубой | 78 |  |
| 8 | Склад соли и песка | 93 |  |
| 9 | Склад песка | 92 |  |
| 10 | Автозаправочная станция | 83 |  |
| 11 | Грязеотстойник с бензомаслоуловителем | 10 |  |
| 12 | Жилой дом | 64 |  |
| 13 | Вертикальная планировка | 89 |  |
| 14 | Водонапорная башня | 0 |  |
| 15 | Подземная насосная станция | 50 |  |
| 16 | Пожарные резервуары, емкостью 100 м3 | 43 |  |
| 17 | Выгребные емкости 25 м3 и 15 м3 | 43 |  |
| 18 | Уборная на 2 очка | 62 |  |
| 19 | Внутриплощадочные коммуникации | 19 |  |
| 20 | Благоустройство и озеленение территории | 0 |  |

ИТОГО 		62 %

  - Работы за месяц

1. Ремонтная мастерская дорожной техники

- Кладка наружных и внутренних стен

- Обратная засыпка и послойная уплотнения

2. АБК:

- Устройство бетонный стяжки полов

- Монтаж и установка дверных и оконных проемов.

3. Теплый бокс

- Монтаж стропильный конструкций

- Покраска наружных дверей

4. Насосная станция пожаротушения

- Устройство монолитных железобетонных фундаментов

- Гидроизоляция боковая обмазочная битумная в 2 слоя

5. Склад ТМЦ

- Наружный отделка с утеплением мин.плитой

6. Склад соли

- Устройство монолитных пандус

7. Пожарный емкость 200 м3

- Устройство монолитных стен резервуара

8. Выгребная емкость 25 м3

- Монтаж резервуара из металла

- Боковая обмазочная гидроизоляция