REPUBLIC OF KAZAKHSTAN

MINISTRY OF TRANSPORT AND COMMUNICATIONS

COMMITTEE FOR ROADS

SOUTH WEST ROADS PROJECT:

WESTERN EUROPE – WESTERN CHINA INTERNATIONAL TRANSIT CORRIDOR

(CAREC1b & 6b)

RESSETTLEMENT ACTION PLAN

Kyzylorda City By-pass

FINANCED BY INTERNATIONAL BANK FOR RECONSTRUCTION AND DEVELOPMENT AND REPUBLIC OF KAZAKHSTAN

April 2011

Prepared for:                                              Prepared by:

| Committee for Roads Ministry of Transport, and Communications Republic of Kazakhstan 47 Kabanbai Batyr Ave. Transport Tower Astana City |  |
| --- | --- |
|  | SNC-LAVALIN International Inc. 2275 Upper Middle Road East Oakville, Ontario, Canada, Tel : (905) 829-8808 10 Syganak , 3rd floor, Astana City Republic of Kazakhstan |

Abbreviations

| ADB | Asian Development Bank |
| --- | --- |
| AP | Affected Person/People |
| CR | Committee for Roads |
| EBRD | European Bank for Reconstruction and Development |
| GRP | Gross Regional Product |
| IDB | Islamic Development Bank |
| IFI | International Financial Institutions |
| KZT | Kazakhstan Tenge |
| LARF | Land Acquisition and Resettlement Framework |
| LARS | Land Acquisition and Resettlement Survey |
| NGO | Non Governmental Organization |
| OP | Operational Procedure |
| PMC | Project Management Consultant |
| PIB | Public Information Book |
| RAP | Resettlement Action Plan |
| RK | Republic of Kazakhstan |
| ROW | Right of Way |
| SSICOL | State Scientific Industrial Center on Land |
| TOR | Terms of Reference |
| WB | World Bank |
| WE-WC | Western Europe Western China |

TABLE OF CONTENTS

Abbreviations

Glossary

- Introduction

- The Project

  - 2.6. Alignment Condition

  - 2.11 Laws and Frameworks regulating the resettlement

  - 2.13 Public Consultation and Disclosure

  - 2.18 Institutional Arrangements and Grievance Redress Mechanism

  - 2.23 Grievance Redress Mechanism

  - 2.35 Monitoring and Evaluation

- Land Acquisition and Resettlement Impact in Kyzyl-Orda by-pass

  - 3.3 Cut-Off Date

  - 3.4 Valuation Process

  - 3.14 Affected Population

  - 3.20 Land Requirement for Project work and impacts on the Structures

4	Policy, Legal and Administrative Framework

4.9   Land acquisition practices

4.15 Involuntary land acquisition / resettlement principles

4.17 Principles of resettlement planning and implementation

4.22 Additional measures

5.   Timetable and Budget

5.1 Cost Estimate

5.3. Total Budget Cost

Annexes: List of affected people, assets and compensation cost

# Glossary

| Affected Persons | People, households, or legal entities affected by project related changes in use of land, water, natural resources, or income losses. |
| --- | --- |
| Compensation | Payment in cash or kind to which the affected people are entitled in order to replace the lost asset, resource or income. |
| Cut-off-date | Date after which people will NOT be considered eligible for compensation i.e. they are not included in the list of APs as defined by the census. |
| Encroachers | People who move into the project area after the cut-off date and are therefore not eligible for compensation or other rehabilitation measures provided by the project, or persons who have trespassed government land, adjacent to his/her own land or asset, to which he/she is not entitled, by deriving his/her livelihood there. Such act is called “Encroachment.” |
| Entitlement | Entitlement means the range of measures comprising compensation in cash or kind, relocation cost, income rehabilitation assistance, transfer assistance, income substitution, and business restoration which are due to APs, depending on the type, degree and nature of their losses, to restore their social and economic base. |
| Household | Household means all persons living and eating together as a single-family unit and eating from the same kitchen whether or not related to each other. The census used this definition, and the data generated by the census forms the basis for identifying a household unit. |
| Income restoration | Income restoration means re-establishing income sources and livelihoods of APs. |
| Involuntary Resettlement | Any resettlement, which does not involve willingness of the persons being adversely affected, but are forced through an instrument of law. |
| Land acquisition | Land acquisition means the process whereby a person is compelled by a public agency to alienate all or part of the land she/he owns or possesses, to the ownership and possession of that agency, for public purposes in return for fair compensation. |
| Rehabilitation | Assistance provided to affected persons to supplement their income losses in order to improve, or at least achieve full restoration of their pre-project living standards and quality of life. |
| Socially vulnerable people | People, who have income below living wage size. Living wage size was 13 256 KZT in the Republic of Kazakhstan for the date of January 1, 2011. |

- Introduction

  - The Resettlement Action Plan of by-pass Kyzyl-Orda city is designed to mitigate the potentially adverse project impacts. It outlines the remedial measures essential for mitigation of adverse impacts of the Kyzyl-Orda bypass. This RAP of Kyzyl-Orda by-pass summarized re-settlement plan which includes specific details of the project, Laws and Frameworks regulating the matter, Land Acquisition and Resettlement Impact in Kyzyl-Orda city, and Time Table and Budget aspects.

1.2	Requirement of land for by – pass Kyzyl-Orda city is estimated at 8 ha. There is no State land affected by the construction of by – pass of Kyzyl Orda. Total 39 people are affected by land acquisition and impact on structures.

Table 1: Summery of Impact of Kyzyl-Orda by-pass

| Affected households | Estimated population | Legal title | Land requirement (ha) | Affected structures | Total compensation cost |
| --- | --- | --- | --- | --- | --- |
| 39 | 156 | 39 | 8 | 25 (House only) | 133 730 950 kzt 909 734 USD |

- The Project

2.1	This Resettlement Plan of by – pass of Kyzyl-Orda city has been prepared in accordance with World Bank Policy on Involuntary Resettlement (OP 4.12, December 2001), Republic of Kazakhstan Resettlement Policy Framework on Involuntary Resettlement (2008) including Legal Framework and Practices, Kazakhstan Land code, and Land Acquisition and Resettlement Framework. This Plan updates the Resettlement Plan prepared in 2009 (Document State: Final) taking into account recently completed Detailed Design, Advance Tracing, Land Acquisition and Resettlement Survey (LARS) and Socioeconomic Survey conducted by “GeoDATAPlus” during March 2009.

2.2	Kyzyl-Orda is regional center of Jyzyl-Orda Oblast with 220 455 people (Ref. Socioeconomic Development of Kyzyl-Orda Oblast, 2010); it is situated in the lower reaches of Turan lowland. Kyzylorda was founded in 1820 and in 1925 the city was renamed Kyzyl-Orda when it briefly became the capital of Kazakhstan. The name of the city is translated as "Red Center". Kyzylorda is also known for its rice production. There are many hundreds of hectares of rice grown in the area and at least two rice mills operate in the city. Kyzylorda has one airport and developed as the supply center of the important oilfields in the nearby Turgay Basin. Kyzylorda region is one of the historical centers of the Silk Road. The tourist centers organize tourist trips on this route, which includes historical places of the cities Sauran and Shyganak, archeological monuments and mausoleums of Sunak Ata, Aikozha Ishan, Karasopy, Okshy Ata, Dosball be, Esabyz, the mosque Aktas, the memorial complex of Korkyt Ata and a well-known Baikonur cosmodrome. There are 543 monuments in Kyzylorda region 495 of them is of great value as historical and religious monuments. They are architectural, archeological monuments and mausoleums of the outstanding people of Kazakhstan.

2.3	Municipal Akimat issued the Decree, defining that the territory, affected by the route change, has been subjected to preserving (acquisition). On that stage the Regional Department requested the Local Committee on Land Resources Management to freeze land transfer in districts, where the lands have been meant for by-pass, for example, for preventing the speculation. Meanwhile, the owners have been notified that their lands can be acquired. The final design has been prepared in interactive manner, including the intensive field work and consultations with the local officials, especially on the district level. The final design includes the detailed maps of separate impact ownership, full cadastre data about the property and compensation evaluation for land acquisition and reimbursement of damages.

2.4	The design institutions involved the subcontractor’s services for preparation of the final design, including, for the first time in 2008, the services of the certified experts on property evaluation. The design institutions received the cadastre maps and records on property after the endorsement of the route plan with the local authorities and requested the district akimats to get in touch with the affected people and discuss the procedure of land acquisition. All the essential data was given to the evaluators, who on the basis of that defined “the market cost” of the property, subjected for acquisition, and discussed the compensation with the owners of the property. Property cost evaluation on cities is rather well-known procedure, but rural property evaluation is a new phenomenon, and such operations have not been conducted in many districts.

2.5	Three main approaches have been applied: with the point of view of the cost, when the property was evaluated by means of comparison with some objects in the market; approach, based on profits, when potential profit from the commercial property; and the approach of market comparison, when the equivalent property, sold in the local market, has been compared.

Table 2: Kyzyl-Orda by-pass overview

| District/City | Location | Comments |
| --- | --- | --- |
| Kyzyl-Orda | (km 1807 to 1837km of M32) | Long bypass with flyover and clover leaf junctions with existing roads. |

2.6 	Alignment Condition

#### 1807-1837 km Section (Kyzyl-Orda Bypass)

2.7	The projected Kyzyl-Orda Bypass is a part of М-32 Border of the Russian Federation – Samara – Shymkent Road. Growing urbanization and considerations of city and international traffic relief necessitated reconstruction of the old road and construction of a new road to connect populated centers to one another and to industrial centers and population service centers.

2.8	Security blocks and fences will be installed around all identified monuments at a distance of at least 50 m from their boundaries including emergency zones for an entire period of reconstruction. The legislation of the Republic of Kazakhstan prohibits all construction works within the security zones of historical and cultural monuments.

2.9	Temporary loss. Reconstruction of the road will require temporary land use for the entire period of construction to accommodate concentrated off-the-way borrows soil, a construction camp, parking of road-building equipment and road-building materials warehousing sites. Along with it all lands required for temporary use or access will be obtained on a voluntary basis, negotiated directly between landowners and contractors, who will work and use the lands during construction, the agreements on the compensation payment for temporary land use will be concluded.

2.10	Upon completion of construction works, irrigated lands intended for temporary acquisition will be reclaimed and returned to land users in their original condition. All affected irrigation systems will be restored.

2.11 	Laws and Frameworks regulating the resettlement

2.12	Kazakhstan’s laws and regulations regarding land and land ownership derive from the ‘Constitution’ and ‘The Land Code of the Republic of Kazakhstan (CODE RK No. 442 II of June 20, 2003)’, Resettlement Policy Framework (2009) regulating the matters related to resettlement and rehabilitation.

2.13	Public Consultation and Disclosure

2.14	Project management has an important role in the public information process by preparing and distributing brochures that describe the process and clarify rights and responsibilities, compensation rates, payment schedules and grievance redress options.  One brochure providing general information about the project and a general explanation of processes and owners’ or users’ rights has already been distributed. Another brochure will be targeted to people who lose land and other assets, and will include list of all categories of compensation or other assistance to which APs are entitled, will describe grievance procedures available to APs, and provide contact information for APs with questions or grievances.   Separate brochure will target both contractors and landowners regarding temporary use of land for borrow pits, staging areas, labor camps, and the like.

2.15	First Consultations on Project Impact matter have been started in Kyzyl-Orda in September 2008, and 77 people participated in it. The following consultations and meetings have been held in January 2009, and more than 300 people participated in them. The meetings have been held in Shieli (about 100 people), Zhana-Korgan (approximately 100 people) and in Kyzyl-Orda (approximately 100 people). The resettlement process, described in the Resettlement Policy Framework, has been discussed during these consultations. Also the attendees received the brochures in Kazakh and Russian, where the owners’ rights have been described and their entitlement has been shown. Then the brochures have been distributed among the akimats. Representatives of the Regional Department of the Committee for Roads and Akim of the City, within the Resettlement Plan, has conducted consultations on compensation payment and resettlement matters individually with all persons, whose interests have been affected/ In addition, the affected people showed their concern (if it took place), occurred during social-economic census, conducted by “Geodata-Plus” company, and they have immediately been submitted to the Regional Department of the Committee for Roads.

2.16	Public Consultation process in Kyzyl-Orda has been started since 2008. Four consultative meetings were held in Kyzyl-Orda in 2008 and 2009. The first meeting was held in 2008, the second - in January 17, 2009, 100 local people from Kyzyl-Orda city participated in it, the third meeting was held on August 8, 2009 in which 70 people participated. The issues raised were mainly related to the final list of affected people, status of the road (free or toll), job opportunities for local people etc.

2.17	Since January 2009, Kyzyl-Orda City Akimat is sharing the information through various media and also distributed Public Information Booklet to ensure all affected persons and other stakeholders fully understand the details of the resettlement plan and the compensation and rehabilitation measures. These Booklets are also available in city Akimats where every interested person can visit and get the information and also given to all the affected people in Kyzyl-Orda. People in general are informed about where the Public Information Booklet is available (contact address and telephone numbers). This Public Information Booklet (PIB) has included the following useful information concerning the Resettlement Plan:

  - Brief description of the project;

  - Types of impacts expected;

  - Basic Compensation policy and entitlements;

  - Outline of livelihood restoration measures;

  - When and where APs will receive their entitlements;

  - Consultation and participation by APs and community;

  - Implementation schedule;

  - Grievances Redress Mechanisms;

  - Roles and responsibilities of ‘Head of Local Self-Government, Deputy Akim of Rayon, RK, Deputy of Local Department of Committee of Road, MOTC and Grievance Coordinators, in Grievances Redresses;

  - Contact details of Grievances Coordinators (including PMC Grievance Coordinator), their names, contact phone numbers and address;

  - PMC Grievance Coordinator could be contacted for additional information.

2.18	Institutional Arrangements and Grievance Redress Mechanism

2.19	Capacity Building:

2.20	Special seminar has been organized in Kyzyl-Orda city on January 17, 2009 with participation of non-governmental institutions and ecological movement, since the head office of Kyzylorda Regional Department for Roads MTC RK is located in the city. In addition, all the concerned people visit this office for their grievances and get knowledge of the land acquisition and compensation.

2.21	The Project Management Consultant (PMC) will play a key role in the organizational setup for resettlement and land acquisition management during Project implementation. According to the PMC’s Terms of Reference (TOR) there will be two social safeguards specialists (One International and one National) working in the PMC for the duration of the Project. Part of their duties and responsibilities will be the management of implementation of this RAP.

2.22	The PMC will carry out an independent assessment of the land acquisition process to inform Project management (Committee for Roads and World Bank), and prepare a six monthly resettlement monitoring and evaluation report to submit to the World Bank.  The first report will be submitted on June 30, 2011.

2.23	Grievance Redress Mechanism

2.24	The project will pursue a participatory approach in all stages of planning and implementation. This is expected to ensure that the affected people have nothing or little to complain about. However, some people may still remain dissatisfied for some reason or the other. Many grievances arise due to inadequate understanding project policies and procedures, and can be promptly resolved by properly explaining the situation to the compliant.

2.25	Construction Supervision Consultant will nominate a Grievance Coordinator who will receive direct complaints related to temporary land use during the construction period. The complaints are logged and, if not immediately resolved, passed on to the PMC Grievance Coordinator. Following are the key responsibilities of the Grievance Coordinator:

- Provide support for APs on problems arising out of property acquisition;

- Record grievances in Reporting Format for Grievance Redress and solve them within defined time;

- Inform project authority of serious cases within an appropriate time;

- Report to the aggrieved parties about the development of their grievance and decisions of project authority; and

- Complain on the disturbance created to the traffic, noise, intrusion to the territory and other problems.

2.26	A grievance focal point will be established within the PMC. The responsible staff will be the International and National Resettlement specialist hired for the PMC, who will act as primary point of contact within the Project structure. The specialist will act as coordinator and first resolution instance, working with Committee and Contractors to find timely solutions. The Grievance Coordinator will maintain a log of all grievances received and their status and potential deferral. Grievances which cannot immediately be resolved are passed on to the respective Rayon or Oblast authorities.

2.27	Affected Persons take their complaints to the head of Local Self-government, who registers the complaint and attempts to resolve it.  If the complaint is not resolved in one week, it is passed to the Rayon/Oblast level

2.28	A designated person in the Rayon ((Deputy Akim of Rayon, RK administration receives the complaint, registers it and attempts to resolve it.  If there is no resolution in two weeks, it is passed to the oblast level.

2.29	A designated person in the Oblast (Deputy of Local Department of Committee of Road, MOTC, and RK) administration receives the complaint and attempts to resolve it. As part of the process of resolving the complaint the Director of the Oblast Division of the Committee for Roads must convene a grievance redress committee that includes a Government, Professional (licensed valuators), independent (academic/NGO) representatives as well as a representative of the complainant.

2.30	If there is no resolution within two weeks, the case will be presented to a Kazakh court and resolved according to Kazakh legislation, with the covenant, that for all project related resettlement issues the specific agreements between Government of Kazakhstan and World Bank will supersede national law.

2.31	All contact details and a clear description of the grievance mechanisms will be published in print media, distributed via brochures and displayed on the Committee’s website before the start of any physical works in the Project area. Logs, reports and grievance resolution outcomes will be subject to external monitoring and evaluation.

2.32	During construction the individuals, whose interests are affected, as well as others, may complain on the disturbance created to the traffic, noise, intrusion to the territory and other problems. All complaints related to the Project will be considered with the help of the dispute (related to the resettlement) resolution mechanisms, which have commonly accepted structures and will be described in the information brochures on the Project and in the placards, which will be displayed in the local offices.

2.33	The Project’s procedure will differ from Kazakh standard practice in the way that each of the authorized officials in the district and oblast executive offices or public authorities/local self-government (if available) will be obliged to register the complaints and follow up on the status, and report to the management of the Project (Committee and PMC, with copies to World Bank) monthly. The reports and the process of dispute resolution will be observed / monitored by the group of the external monitoring and assessment as well as the Management of the Project.

2.34	Also, the individuals dissatisfied with the attention paid to their complaints may refer to the Management of the Project. The monitoring and assessment specialist of the PMC will receive such complaints and register them. The specialist will search for possibilities to resolve the complaint, and will keep the plaintiff informed of the status of his complaint. The officials of any level that receive urgent complaints may forward the complaints, when necessary, to the Management of the Project.

2.35	Monitoring and Evaluation

2.36	The Committee will appoint a specialist for internal monitoring of resettlement, who will work closely with the PMC safeguards specialists and develop a detailed plans and indicators for monitoring for subsequent phases of this RAP. The monitoring specialists will submit quarterly information about the progress of resettlement to be incorporated into Project reports. They will prepare the summary reports for the six-monthly audits by the external monitoring entity. Expenditures for this internal monitoring have been incorporated into the project budget. A general system of monitoring indicators is explained in South Kazakhstan Oblast Resettlement Action Plan.

2.37	The Management of the Project will contract an external monitoring agency for conducting a semi-annual independent evaluation of the process and results of the resettlement, which will then be discussed with the Management of the Project and used for preparation of six monthly reports on monitoring and evaluation for the World Bank. The external organization responsible for monitoring will decide whether the conditions of the resettlement plan during its implementation have been observed, whether the sources of income of the individuals, whose interests have been affected, has been restored, and whether any unplanned or unexpected consequences of the resettlement occurred there.

2.38	Following table gives detailed scope of work of internal monitoring and external monitoring.

| Scope of work of ‘Internal Monitoring’ | Scope of work of ‘External Monitoring’ |
| --- | --- |
| Land Acquisition | Review of pre project baseline data on APs |
| Payment of compensation | Identification and selection of an appropriate set of indicators for gathering and analyzing information on resettlement impact. |
| Dissemination of information | Use of various formal and informal surveys for impact analysis. |
| Consultation with APs and other stakeholders | Assessment of resettlement efficiency, effectiveness, impact and sustainability. |
| Grievance Redress Mechanism | Assessment of APs satisfaction on the valuation of assets and entitlements, timing of payments, funds availability and disbursement. |
| Restoration of livelihood and income |  |
| Ability of vulnerable APs, including women APs, to improve their livelihood |  |

2.39	The indicators established to ensure attainment of the RAP objectives, as given in the Resettlement Framework, will be followed during internal monitoring.

2.40	The monitoring at the field level will be done by Social Safeguard Specialist of PMC in coordination with respective CoR and Akimat. The monitoring will rely mainly on the following information gathering methods: a) review of files b) informal sample survey of APs c) key informant interview d) in-depth case studies and e) community public meetings.

2.38	The PMC will send monthly progress reports to the Committee for Roads.

2.39	External monitoring will commence after the commencement of the resettlement program on a six monthly basis for entire project period. Finally there will also be one post – resettlement evaluation.

2.40	The budget for the external monitoring is included in South Kazakhstan Oblast RAP budget.

- Land Acquisition and Resettlement Impact in

Kyzyl-Orda By-pass

3.1	The Land Acquisition and Resettlement Framework (LARF) under the Project signed by RK Government and IFIs specifies eligibility of compensations and assistance for rehabilitation and gives detailed information on the entitlements related to each type of impacts as well as describes the procedures of valuation, grievance redress, consultations, information disclosure and monitoring/evaluation. This document combines the legal framework and land acquisition practice existing in Kazakhstan and best international practice implemented in the policies of International Financial Institutions (IFI) including WB.

3.2	The table below describes the losses, valuations and compensation measures to be implemented.

Entitlement and Compensation Matrix

| Asset | Specifications | Affected People | Compensation Entitlements |
| --- | --- | --- | --- |
| Permanent Loss |
| Arable Land, Private Ownership | All Land Losses irrespective of severity of impact | Owner | Land for land compensation with plots of equal value and productivity to the plots lost; or Cash compensation for affected land at replacement cost (market value) with no deductions for taxes, transaction, registration or transfer costs If the residual portion of a plots is too small to use, the whole plot is purchased and compensated or exchanged |
|  |  | Long Term Leaseholder | Cash compensation, market value of gross yield (3-year average), renewed lease in alternative plot |
|  |  | Short Term Leaseholder | Cash compensation, market value of gross yield (3-year average) |
|  |  | Sharecropper | Cash compensation, market value of share of lost harvest Provision of livelihood restoration assistance, either through alternative land for sharecropping or other employment type |
|  |  | Agricultural worker | Cash compensation equal to salary in cash and kind for rest of agricultural year |
|  |  | Encroachers and informal users of ROW and acquired land | Cash compensation equal to market value of lost harvest Provision of livelihood restoration assistance, either through alternative land for sharecropping or other employment type |
|  | Severe impact – more than 10% of productive agricultural land acquired | Owner, Leaseholder | Cash compensation equal to market value of two crop years Land for land compensation with plots of equal value and productivity to the plots lost; or In case no equal alternative land plots available, cash compensation for affected land at replacement cost (market value) with no deductions for taxes, transaction, registration or transfer costs If the residual portion of a plots is too small to use, the whole plot is purchased and compensated or exchanged |
|  |  | Sharecropper | Cash compensation equal to twice market value of share of lost harvest Provision of livelihood restoration assistance, either through alternative land for sharecropping or other employment type |
| Arable Land, State Ownership | All losses, irrespective of severity of impact | Long Term Leaseholder | Cash compensation, market value of gross yield (3-year average); compensation for trees or other fixed assets; renewed lease in alternative plot |
|  |  | Short Term Leaseholder | Cash compensation, market value of gross yield (3-year average); compensation for trees or other fixed assets, renewed lease in alternative plot |
|  |  | Encroachers/squatters | Cash compensation equal to market value of lost harvest; access to land for lease, if available Provision of livelihood restoration assistance, either through alternative land for sharecropping or other employment type |
| Residential and commercial Land |  | Owner | Land for land compensation, plot comparable in value to lost plot, or Cash compensation for affected land at full replacement cost free of taxes, registration and transfer costs |
|  |  | Renter, Leaseholder | 1-3 months allowance |
|  |  | Squatter | Free or leased plot on State land |
| Houses, Buildings and Structures |  | Owners of permanent structures | House for house swap; if replacement is lower value, cash compensation for the difference, or Cash compensation at replacement rates for affected structure and other fixed assets, based on material cost, construction and labor costs free of salvageable materials, depreciation and transaction costs. Cost of lost water and utility connections included in compensation |
|  |  | Owners of temporary, structures (kiosks, stalls) | Approved and suitable site to re-locate |
| Trees | Trees affected | All affected persons, including squatters | Cash compensation reflecting income replacement. Economic trees value based on age category and valued at gross market value of one year income times the number of years to grow a tree to similar productivity, plus purchase price of seedlings and starting materials |
| Business employment | Temporary or permanent loss of business or employment | All affected persons, including squatters | Owner: if permanent, cash compensation equal to one year income; if temporary, cash compensation for the period of loss. Compensation based on tax declaration or official minimum salary, whichever is greater. |
|  |  | Business owner | Allowance for lost profit during interruption, up to 3 months |
| Relocation | Transport and transitional livelihood costs | All affected persons affected by relocation | Allowance sufficient to cover transport expenses and livelihood expenses for one month due to relocation, additional assistance of one time benefit at the rate of 35 000 KZT for house and for commercial enterprise 2 500 KZT per square meter will be provided. |
| House renters |  | Renters with leases | Three months rent at prevailing market rate and assistance in finding alternative accommodation |
| Community Assets |  |  | Rehabilitation or replacement of affected structures to pre-project function |
| Vulnerability |  | Affected persons (vulnerable) who require special support to avail themselves of project benefits | The categories of vulnerable APs are given in table All the vulnerable people will be covered under ‘State Targeted Public Assistance Act July 17, 2001 of RK. Skill development and awareness building in rural communities and vulnerable groups In case vulnerable people will be identified during implementation of RAP, the additional vulnerable APs will be eligible for all forms assistance provided to them in RAP. One time monetary compensation (minimum living wage X 12 months) as per the agreement between CR,RK and World Bank in respect to the Policy of World Bank. |
| Temporary Loss |
| Land used for construction activities | Subject to negotiation between owner and contractor | Owner (private or public) | Contractor pays cash compensation at local commercial rental rates for duration of use Land restored to original status at end of rental Environmental safeguard requirements apply |
| Land for borrow pits | Subject to negotiation between owner and contractor | Owner (private or public) | Contractor pays cash compensation for rental and materials at market rates Land restored to original status at end of rental Environmental safeguard requirements apply |

3.3	Cut – off Date

The cut-off date for eligibility for entitlement is March 31, 2009, the last day of the Land Acquisition and Resettlement Survey (LARS). Persons who encroach on the area after the cut-off-date are not entitled to compensation or any other form of resettlement assistance. People were informed about the Cut – off Date. The same information about Cut – off Date will be communicated in the leaflets to be issued following the disclosure of the RAP.

3.4	Valuation process

3.5	Committee for Roads of the Kyzylorda Regional Department MTC RK appointed one independent evaluation company to evaluate the 100% impact on the property and valuate the compensation cost in April 2010. The independent company was responsible for 100% assessment of affected households (lands/structures/real estate etc) of their respective allotted lots. The final list of Affected People was provided to all the independent evaluators by Committee for Roads of Kyzylorda Region. The evaluators, on the basis of documents provided by respective owners carried out the evaluation of affected assets. Following documents were referred during evaluation:

- Identity Card

- State Act on Land referred to measurements of the land

- Technical Passport

3.6	Three types of evaluation methods which are common in Kazakhstan were applied. These are

  - Cost method

3.8	Cost approach represents the expenditures of owner. It’ based on the fact that the cost for this land plot and its improvement will not increase the market price for already improved land plot with the equal on purpose and quality land improvements. For instance, in case of using this method, the manufacturing material: the quality and cost of property material, year of construction, state of the object and etc. should be considered.     Mainly this method is used for habitable premises.

  - Comparable method

Comparative approach represents the comparison of similar property objects and land plots, which are on the same territory. Valuator should take local newspaper or TV  sale advertisement of the similar property and land plot on this territory that is for defining of cost of evaluating object by comparison of  recent sales of similar objects on the effective function independent market, where independent customers and independent sellers sale and buy comparative property, taking independent decisions. The approach is based on the principle of substitution: wise buyer doesn’t pay larger amount for evaluated object, then that amount that is available on the market for similar of quality and utility objects. This principle is working mainly for residential premises.

3.10     Income method

Profit approach is applied only for objects for commercial and agriculture purposes (filling stations, cafes, shops, points of sale, empty commercial lands, farming lands and others) for identifying of cost of evaluating object that is capable to bring income in future during definite period of its use.  The cost represents the amount of future income by the moment and profit due to resale of evaluating object.  The approach is based on the principle of waiting, that is wise buyer (investor) acquires land plot expecting the future income or profit. The application of this approach requires thorough analysis of economics conditions and tendencies, that impact on the level of property profitability in the area of evaluation object location, and using of such procedures as discounting and capitalization. Evaluator on the basis of documents (tax return, income statement and etc.) defines the evaluating cost.

3.11 	In Republic of Kazakhstan as per the clause 4, article 6 of RK Law “About evaluation activity” the obligatory  evaluation should be performed in accordance with legislative acts of RK for redemption and acquisition of property from owner for the Government needs. More over, there is “Methodology of property evaluation while its acquisition for Government needs” approved by the order № 329 of Ministry of Justice of RK dated 7th of December 2007.

3.12	Together with it, the evaluator applied those evaluation methods, which are more aссeptable for the owner of the land plot or real estate.

3.13	Evaluator makes Evaluation Act based on the right establishing documents, visual survey the evaluation object, etc. The Evaluator issues copy of evaluation to the owner of the land plot or real estate after compiling Evaluation Act. If the owner of the land plot or real estate agrees with the amount of the compensation evaluated, the contract is signed between Kyzylorda Regional Department COR MTC RK and the owner for compensation payment, and if the owner does not agree, the contract is not signed and the owner has the right to take the matter in to the court.

3.14	Affected Population

3.15	The total number of APs that the Project will affect in Kyzl-Orda Bypass is 39.  There will be impact on 4 hectares of agricultural land and 1 hectare of commercial lands and 3 hectares of residential lands in Kyzyl-Orda city.

3.16	Quantity and authenticity of all impact people, as well as the overall list of assets, lost because of the project, have been revealed during the census.

3.17	Land plan has been developed under the present legislation of the RK. Then the Decree of the relevant district Akimat has been made with the confirmed list of land users and owners of the real estate, subjected to the acquisition with description of land plots and real estate, i.e. all the owners of land plots and real estate have been taken into account, no AP has been missed.

3.18	There is no alternative land plot in this district, which suited the owner of land plot or real estate in exchange of the land plot or real estate acquired, and the owner gets money compensation for the land plot or real estate acquired.

3.19	There are no socially vulnerable people in this section of Kyzl-Orda bypass.

Table 3:  Number of Affected Households/Affected Persons in Kyzyl Orda bypass

| District/town/city | Affected Households | Estimated total Affected Population |
| --- | --- | --- |
| Kyzyl-Orda | 39 | 234 |
| Total | 39 | 234 |

*as per average 6 persons in a family

Table 4: Affected Households by type of household

| District/town/city | No of household | Type of household |
| --- | --- | --- |
|  |  | Legal title | Claim ownership but no title |
| Kyzyl-Orda | 39 | 39 | - |
| Total | 39 | 39 | - |

3.20	Land Acquisition and Resettlement Impacts for Kyzyl-Orda by-pass Work

3.21	Based on Detailed Design, the total land requirement for the Kyzyl-Orda by-pass is 8 hectares. The private lands that will be acquired include agricultural, commercial, and residential land. The details regarding lands to be acquired for the Project are given in the following Table.

Table 5: Land requirement for the project (Kyzyl-Orda Bypass)

| Type of land | Hectares | Number of land users | General compensation |
| --- | --- | --- | --- |
| Agricultural land (lost more then 10% of the land) | 4 | 2 | 21 288 228 KZT Including additional compensation (more then 10%) – 10 644 114 kzt |
| Commercial land | 1 | 1 | 15 480 000 KZT |
| Residential Land | 3 | 36 | 9 652 208 KZT |
| Total | 8 | 39 | 46 420 437 KZT |

3.22	The above table clearly indicates that most part of these lands, which will be acquired for this project, are agricultural and residential lands.

3.23	Together with it, there are bare empty land plots, where there are no structures (residential houses and temporary structures).

3.24	All the persons severely affected by agricultural land acquisition will be compensated by additional support as per agreed RPF Entitlement Matrix. Persons losing more than 10% of their productive land will receive assistance in the form of two times the annual crop value of the land area lost. This is in addition to land compensation arrangements specified for all persons losing land. Total 2 persons from Kyzl-Orda bypass section are losing more than 10% of their productive land. The cost of the additional support to severely affected persons has been included separately in the RAP budget. Following is the summery of ‘additional support’ to severely Affected People:

Table 6: Summery of ‘Additional Support’ to severely Affected People

| № | District | Number of APs severely affected | Additional support (amount) (market cost of lost crops) KZT | Remarks |
| --- | --- | --- | --- | --- |
| 1 | Kyzl-Orda bypass section | 2 | 10 644 114 | - |

3.25	Project Impacts on the Structures

3.26	The Project will fully affect a total of 25 structures in Kyzyl-Orda by-pass, and their relocation will be required. The affected structures include only residential houses.  The following Table provides the details regarding the affected structures.

Table 7: Type of Structures and the Magnitude of Impact (Kyzyl-Orda Bypass)

| Description of Affected Structures, Severity of Impact and Extent |
| --- |
| Type of Structure | Fully Affected and need to be Relocated elsewhere | Total | Compensation for structures |
| House Only | 25 | 25 | 71 576 519 KZT |
| Total | 25 | 25 | 71 576 519 KZT |

  - Relocation of fully affected houses and shops/commercial objects is the responsibility of the project under terms of the RAP entitlements matrix. All entities (household and commercial enterprises) required to relocate by the project will receive a ‘Transitional Allowance’ “sufficient to cover transport expenses and livelihood expenses for one month due to relocation”. For households required to relocate, prior to displacement a lump sum allowance of 35,000 KZT, sufficient to hire moving assistance and meet household expenses associated with relocation. For shops or enterprises required to relocate, prior to displacement a lump sum allowance calculated as 2,500 KZT per square meter of operating space will be paid, sufficient to hire moving assistance and to meet incidental expenses associated with relocation. There are total 25 households (Inhabited) required to relocate. All the residential entities required relocation will be supported with ‘Transitional Allowance ‘of   35 000 KZT. There is no commercial entity required relocation in Kyzl-Orda bypass section. The cost of ‘Transitional Allowances’ has been included separately in the RAP budget. Following is the summery of ‘Transitional Allowances’:

Table 8: Summery of ‘Transitional Allowances’

| № | District | Number of APs require relocation | Total amount of transitional allowances (KZT) | Total |
| --- | --- | --- | --- | --- |
|  |  | Residential | Commercial (Shops and commercial buildings, petrol stations) | Residential | Commercial (Shops and commercial buildings, petrol stations) |  |
| 1 | Kyzl-Orda | 25 | - | 875 000 | - | 875 000 |

3.28	There is a Special Program on Payment of Lump-Sum Allowance to socially vulnerable strata of society in the Republic of Kazakhstan. This Special Program has been executed under the provisions, stipulated in the Act of the Republic of Kazakhstan “On State Targeted Public Assistance” No.246-II of July, 17, 2001. All vulnerable persons with their specifications are in the books of the District Akimats. As per the provisions of the Act the vulnerable persons receive fixed rates of Lump-Sum Allowance Monthly Payment. Vulnerable people have been classified into different groups depending on the degree of the vulnerability.

  - The Act also provides other benefits for these people, for example, they are granted  exemption from taxes (for land, for transport and some others).

3.30	There is no Affected People have income less than the minimum subsistence level of 13 156 KZT at the date of January 1, 2011. In case during implementation of RAP, vulnerable people will be identified, they will be benefited under ‘State Targeted Public Assistance’, the vulnerable APs who are physically capable for work will be considered for employment in their relevant region on priority. Along with it, as per the document on resettlement and operational policy of World Bank each social vulnerable person will be paid one-time compensation (minimum living wage X 12   months = 13 156 X 12 =157872 KZT. The amount paid to each household will not be disclosed.

- Policy, Legal and Administrative Framework

  - In Kazakhstan, although most land is owned by the State, it can be privately owned, transferred, sold or rented to individuals. Once land is in private hands, the State can reclaim it only for specific uses, including road construction, and only after compensating the owner for the asset and other losses.

  - Kazakhstan’s laws and regulations regarding land and land ownership derive from the Constitution, which states that land (surface and underground) is in principle owned by the State, but can also be privately owned (Article 6.3).  Article 26.3 also states that No one may be deprived of property unless stipulated by a court decision.  Forcible alienation of property for public use in extraordinary cases stipulated by law may be exercised on condition of its equivalent compensation.

  - The Land Code of the Republic of Kazakhstan (CODE No. 442 of 20 June 2003) covers the reservation of land for State Needs, stating that A land plot may be reserved for state needs by way of purchase or by granting an equivalent land plot with the consent of the owner or land user (Article 84.1).  Road construction is one of several grounds for purchasing private land or terminating long-term leases (Article 84.2.4).  In the case of land under lease, the land user is compensated for the full amount of losses and may be granted an alternative plot (Article 84.4).  The availability of suitable land to swap varies from one location to another, however.

  - Landowners and users must be notified of the decision to purchase a year in advance, unless the owner or user agrees to release the land more quickly (Article 85.2).  If part of a land plot is reserved and the remainder of the plot cannot be used as before (creating orphaned parcels), then the whole plot should be purchased (Article 86 Para 2).

  - The price of a land plot purchased for state needs is determined by agreement with the owner or land user (Article 87.1).  The payment price includes the market value of a land plot or rights to it and of real estate situated on it, as well as all losses caused to the owner or land user due to loss of a land plot, including losses that they incur in connection with the premature termination of obligations to third parties (Article 87.2).  If the owner or land user agrees, another plot of equal value can be substituted instead of cash compensation (Article 87.3).

  - If an owner disagrees with the decision to purchase (reserve) or disagrees with the price offer or other conditions of the purchase, the authority that issued the decision to purchase can file a lawsuit to ask the court to purchase the plot (Article 88 Para 1) after the year of notification has passed (Article 88 Para 2).  In disputed cases, the land cannot be accessed until the court adjudicates a settlement that specifies levels of compensation and losses (Article 166.7).  Compensation must be paid to the owner or user before the reservation is processed by the rayon level office of the Land Resources Management Committee and registered at the Registration Service Committee, which is required before civil works can begin on the land involved.

  - When residences are affected, the Law on Housing Relations also applies.  If a house is demolished for State Need, the owners can choose either to receive a new residence or receive compensation at the market value of the house.  An owner who chooses the replacement option can select a home from a list of available homes.  If the value of the selected house is higher than the market value of the building to be demolished, the exchange is completed; if the cost of the selected building is lower than the market value of the one to be to be demolished, the owner is compensated in cash for the difference.  Disagreements over the evaluation are settled in court.

  - Although the legal framework for reserving land and compensating owners is clear, procedures are not fully defined.  The process was once regulated by Government Resolution No 403, On the Approval of Provisions for Procedures to Withdraw and to Buy Out Land Areas for State Needs (8 April, 1996).  The resolution expired in February 2005, however, and has not been replaced.  The calculation of “market value,” in particular, is subject to interpretation in the absence of standardized procedures, and officials are thought to set values below actual transaction values.  Final design teams frequently commission professional assessors to prepare land acquisition estimates, but there is some question regarding the extent to which their estimates are based on site-specific information.  Consequently, challenges are not uncommon.

4.9	Land Acquisition Practices

4.10	The feasibility study for an investment includes a proposed alignment and estimates of the amount of land to be acquired permanently; the amount of land needed temporarily for staging, construction sites and borrow pits; and the number of buildings that would be demolished; and estimated cost of acquisition, rental and restoration of affected lands.  The document is sent to the oblast and rayon levels for review and comments.  It is then sent to Astana.  Meanwhile, the rayon administration issues a decree identifying the area affected by changes in the alignment and designating the land as subject to reservation (expropriation).  At this point, the oblast roads committee requests the local Land Resources Management Committee to freeze land transactions in the area identified for land acquisition for bypasses, for example, to prevent speculation.  At the same time, owners are notified that their land may be acquired.  This notification was carried out along the corridor in late 2007, over a year before the final design was completed, thus preparing for quick action once the final design is completed and accepted.

4.11	The final design is prepared in an interactive manner, involving intensive field work and ongoing consultations with local officials, particularly on the rayon level.  The design process generally starts with a meeting of all relevant officials in the oblast—agriculture, land resources, registration, utilities, public works, and others—to inform them of the tentative alignment and requesting information that should be taken into account in the final design.  The final design includes detailed maps of individual landholdings to be affected, complete ownership data from the cadastre, and estimated compensation for acquisition and losses.  Design companies subcontract specialized services for the preparation of the final design including, for the first time in 2008, the services of licensed property assessors.

4.12	Once the alignment is agreed with local officials, the design team obtains cadastral maps and ownership records and asks the Akimat of the rayon to call affected owners together to discuss the land acquisition process.  The data are then given to the licensed assessors who are responsible for determining the “market value” of the property to be acquired and negotiating compensation with owners.  Although there is established precedent for assessing urban property values, rural property assessment is rather new, and transactions are not common in many areas.  To determine rural property values, the assessor takes into consideration soil quality, productivity, trees, and other production characteristics, in addition to recent land transactions, if there are examples available.  The assessors are expected to negotiate with owners and sign agreements, if possible, which are used for purposes of estimating project costs, but are not binding.  Once the Akimat approve the final alignment, the CR can proceed with acquisition or expropriation.  If the owners and CR cannot agree terms, the CR can initiate a court appeal after the one-year notification period ends.  If the CR or owner appeals to the court, the court renders a decision that includes the amount of compensation to be given to the owner.  Judgments are said to be impartial, favoring either the government or the owner, depending on the case.  Land cannot be accessed until compensation is completed and the title is transferred.

4.13	The previous practice was for the Rayon Akimat to establish a valuation commission that included officials and landowners, without specialized inputs.  The use of licensed assessors was expected to reduce claims and result in a smoother acquisition process, but the final results will be seen once the acquisition process begins.

4.14	The final design identifies possible locations for work camps, storage and staging facilities, borrows pits and other sites for temporary use during construction.  Contractors can use the information to estimate costs and logistics, but are not required to use the recommended sites.  Civil works contracts will require the contractors to be responsible for the temporary acquisition and reinstatement of all land required outside of the right of way for construction camps, offices, borrow pits, materials storage sites, materials processing sites and haul roads.  The contractors will select the land parcels they require and they will be responsible for negotiating agreements with land owners to use the land and extract materials.  If a contractor fails to obtain an agreement with a landowner, the contractor must select an alternative site and negotiate a new agreement.  No land can be occupied involuntarily for temporary construction purposes.  Contractors are assumed to prefer to rent State land, rather than private property, but the choice is theirs.  In either case, the arrangements must be subject to a written agreement between the contractor and the owner and lands are required to be returned to their original state after work is concluded.

4.15	Involuntary Land Acquisition/Resettlement Principles

4.16	The Government has agreed to apply the following principles in the acquisition of private land and resettlement of households for investments on the Corridor, which reflect the principles incorporated into the LARF, consistent with resettlement policies of the World Bank and other IFIs.  The principles apply in case of temporary or permanent impacts on households resulting from loss of land, structures or other fixed assets; changes in land use or business; restrictions on the use of land, housing or businesses.  The principles apply to all “affected persons”, including those without formal licenses or titles, who experience impacts as the result of land acquisition or resettlement for State Needs.

- Avoid or minimize land acquisition and resettlement

- Affected persons are entitled to be compensated at full replacement cost for their lost assets, incomes and businesses, including temporary losses or impacts, without adjustments for depreciation or deductions for any other purpose.

- Compensation (and other forms of assistance, as warranted) should enable affected persons to improve, or at least restore, their pre-project incomes and standard of living.

- Affected persons must be consulted  in resettlement planning

- Affected persons must be fully informed of their compensation options

- Land-for-land swap is the preferred compensation for lost agricultural land if it is available, unless an affected person chooses cash compensation

- Costs of transfer of property—purchase or swap—are waived or borne by the investor, including taxes, fees, documentation and court appeals

- Compensation will be made giving equal consideration to women and men

- Lack of formal title or use agreement does not bar affected persons from entitlements or assistance required to achieve the objectives of the policy

- Relocated affected persons receive relocation and transition subsistence allowances

    - Special attention should be given to households headed by women and other    vulnerable persons and appropriate assistance provided to assure that their living standards are maintained or improved

- Land acquisition and resettlement are executed as part of the Project and fully funded

- Compensation will be fully provided before land can be entered for civil works or demolition.

4.17	Principles of Resettlement Planning and Implementation

4.18	The majority of permanent Project impacts will cluster around bypasses and large intersections, where most land acquisition will occur.  Demolition of structures is also expected to occur most commonly in bypass areas, particularly at the start and end of a bypass, or where existing simple road crossings are replaced by clover leaf type intersections.  Other demolition may be needed where alignments are revised (e.g. curve radii) to reduce traffic hazards and improve visibility.  In addition, some demolition of walls and other structures will be needed to reclaim existing rights of way.

4.19	Once final designs are completed and accepted by the rayon and oblast, they are passed to CR for final review and approval.

4.20	This RAP has been subsequently prepared, based on the following steps:

- An inventory of land use and users and their properties such as owned or leased land, enterprises, structures, or agricultural activities

- Local consultations to engage affected persons in the design of the Plan

- Publication of the plan for comment

- Submission of the final plan and cost estimates to the World Bank for concurrence before funding is authorized.

4.21	These steps also provide the basis for future tracking impact on affected persons as well as the effectiveness of RAP implementation and determine whether additional mitigation measures should be developed.  A socioeconomic assessment to supplement current information will be executed early in project implementation to establish a baseline for monitoring and evaluation.

4.22	Additional Measures

4.23	Land and Housing Codes in Kazakhstan regarding the acquisition of land and assets for State needs are mostly concordant with the World Bank’s OP 4.12 in most topics.  In the absence of standard regulations and procedures, implementation may vary in practice, however.  The steps described below ensure more consistent implementation and compliance with Bank policies and international good practice during implementation. Under terms of the RAP Entitlements Matrix, all entities required to relocate by the project will receive a transitional allowance sufficient to cover transport expenses and livelihood expenses for one month due to relocation. For households required to relocate, prior to displacement a lump sum allowance will be paid in the amount of 35,000 KZT and for shops or enterprises required to relocate, prior to displacement a lump sum allowance calculated as 2,500 KZT per square meter of operating space will be paid.

4.24	Encroachment and Informal Land Use: The Land Code does not entitle encroachers to compensation for the loss of access to the lands they use informally, but it does not explicitly say they cannot be compensated.  There is very little encroachment on the existing Corridor, with the possible exception of several kiosks, restaurants and service stations illegally built within the ROW and especially around intersections, and some extending of farmyard walls into the existing right of way.  The detailed designs identified structures that will need to be demolished and relocated.  All owners were given notice of the possibility in late 2007 and given opportunity to discuss procedures and entitlements with the Akimats.

4.25	According to Kazakh legislation the CR may expect the owners of temporary structures to move outside the right of way at their own expense.  When the encroachment consists of cropping on informally occupied land, the users will be allowed to harvest standing crops and offered the opportunity to rent alternative land.

4.26	However, in the context of this Project and regarding the issue of land use without title the Borrower has clearly committed to adhering to WB safeguards policies during Project implementation, including the World Bank’s procedures for compensating land users without formal title equally to those with formal titles. Moreover, the Committee for Roads reconfirmed in a meeting with World Bank safeguards specialists in March 2009 that a methodology for compensating informal land users has been designed and will be applied during Project implementation: Land users encroaching within the ROW as well as land users without title on bypass alignments will be assisted by the Committee for Roads to obtain a formal title before physical Project implementation starts.  This entitles them to compensation according to standard Kazakh legal framework. . Upon request by the Committee the Bank’s position was reaffirmed in a letter to the Ministry of Transport & Communication dated 10 March 2009.

4.27	Currently the expected losses of most of the affected land owners as well as owners / users without formal title have already been evaluated and are included in the overall resettlement budget. In many cases (involving owners with formal titles) agreements have been reached with the authorities on compensation arrangements, although the CR will take steps to ensure that the arrangements are uniform throughout the corridor. It is important to note that the assets of land users without title have been evaluated by exactly the same criteria as those with titles. Thus, once their land use has been legalized by obtaining formal title the compensation estimates and procedures described throughout this RAP will equally take effect.

4.28	Land Swaps vs. Cash Compensation: The Land Code offers owners the option to swap land or buildings in lieu of compensation.  In some areas, alternative lands may not be readily available.  Nonetheless, all affected persons will be informed of the option and all local administrations have been requested to assess the availability and location of substitute lands.  Where land is available for swap, officials involved in the land acquisition process are instructed to offer affected persons the option to swap land and buildings for compensation instead of cash, if they choose.

4.29	Relocation of fully affected houses and shops/commercial objects is the responsibility of the project under terms of the RAP entitlements matrix. All entities (household and commercial enterprises) required to relocate by the project will be paid a transitional allowance “sufficient to cover transport expenses and livelihood expenses for one month due to relocation. For households required to relocate, prior to displacement a lump sum allowance of 35,000 KZT, sufficient to hire moving assistance and meet household expenses associated with relocation. For shops or enterprises required to relocate, prior to displacement a lump sum allowance calculated as 2,500 KZT per square meter of operating space will be paid, sufficient to hire moving assistance and to meet incidental expenses associated with relocation. The transitional allowances received by all the identified commercial enterprisers are based on total affected area required relocation x 2, 500 KZT.

5.	Timetable and Budget

Proposed implementation schedule

| Task | Responsibility | Timeline | Status |
| --- | --- | --- | --- |
| Recruitment of resettlement staff. and initial training | Committee for Roads, PMC | Feb 2010 | Completed |
| Conduct of Census & SES and input of data &analysis | Committee for Roads | August. 2009 Evaluation of assets in Jan 2010 to July 2010 | Completed |
| Preparation of RAP and submission to WB for approval | Committee for Roads, PMC | Oct 2010 | Submitted RAP for approval to WB |
| Land Acquisition Process | Committees for Roads, land authority | Oct 2010 | Will be begin when due |
| Payment of Compensation for Priority Section | Committee for Roads | Oct 2010 | Will be begin when due |
| Payment of Compensation | Committee for Roads | Nov. 2010 | Will be begin when due |
| Relocate houses, shops, businesses | Committee for Roads | Dec. 2010 | Will be begin when due |
| Clear the ROW | Committee for Roads | Oct. 2010 | Will be begin when due |
| Issue notice for commencement of civil workers | Committee for Roads and PMC | Jan. 2010 | Will be begin when due |
| Income Restoration | Committee for Roads and PMC | June 2010 | On going |
| Management Information System | Committee for Roads, PMC and Construction Supervision Consultants | March 2010 | On going |
| Grievance Redressing | Committee for Roads, PMC and External Monitoring Agency | Monthly | On going |
| Internal Monitoring | Committee for Roads, PMC | Quarterly | Will be begin when due |
| External Monitoring | Committee for Roads, PMC | Six monthly | Will be begin when due |

5.1	Cost Estimate

5.2	The budget includes estimated costs of land compensation, relocation, income restoration, assistance entitlements of APs, administrative costs (2.5 per cent of the total budget), contingency cost (10 percent of the total budget).

5.3	Total Budget Cost

5.4     The total cost of the Resettlement Plan of Kyzyl-Orda is estimated at 133 730 950 KZT. In    US Dollars terms, it comes to 909 734 US$. The dollar calculation is based on 147. 00 KZT per 1 US$. The budget includes all costs related to land acquisition and structures, administrative costs and contingencies. The budget for external monitoring has been included in SKO RAP budget.

The item-wise budgeted cost details are given in the following Table:

Table 9: Estimated Cost of Land Acquisition and Resettlement (Kyzyl-Orda)

| Item No | Item | No | Total KZT | Total US$ |
| --- | --- | --- | --- | --- |
| Compensation for Land | Agricultural land including Compensation for loss of agricultural income (more than 10%) | 2 | 21 288 228 | 144 817 |
|  | Residential land | 11 | 9 652 208 | 65 661 |
|  | Commercial land | 1 | 15 480 000 | 105 306 |
|  | Any other | - | - | - |
|  | Sub total A | 14 | 46 420 436 | 315 784 |
| Compensation for structures | house | 25 | 71 576 519 | 486 915 |
|  | Transitional Allowance for inhabited houses | 25 | 875 000 | 5 952 |
|  | Shops (café, tearoom |  | - | - |
|  | Petrol station | - | - | - |
|  | Sub total B | 25 | 72 451 519 | 492 867 |
|  | Sub total A+B | 39 | 118 871 955 | 808 653 |
| Admin cost 2.5% |  |  | 2 971 799 | 20 216 |
| Contingencies 10% |  |  | 11 887 195 | 80 865 |
| Grand total |  |  | 133 730 950 | 909 734 |

Annexure A

List of Affected People, Assets and compensation cost

| Table 1: Commercial property (Land), affected by the Project |
| --- |
| № | Name | Location | Property | Description of property | Common calculated compensation, tenge | Total | Remarks (purposeful application of land plot) |
|  |  |  |  |  | Cost of property | Early discharge of contracts to the third party | Wage for workers | Assistance to vulnerable group of people | Money support for business rehabilitation |  |  |
| 1 | Citizen Sadirbayeva A. | Kyzyl-Orda city, “Nauryz” micro region | Private property land plot – 1,0 ha) | Bare empty land plot | 15, 480, 000 | No obligations | No hired workers business does not act) | No vulnerable group | Business does not act | 15, 480, 000 | – for hotel, restaurant and service station construction |
|  | Total owner: 1 |  |  |  | 15, 480, 000 |  |  |  |  | 15, 480, 000 |  |

Table contains the detailed information about agricultural property, which is required for acquisition within the Project, as well as the type of compensation to be provided.

| Table 2: Agricultural property (Land), affected by the Project |  |
| --- | --- |
| № | Name, farmer’s position | Name, of land user | Right for land use | Common area, ha | Impact area, ha | Impact percent | Crops | Workers’ employment | Compensation Categories | Total | Remarks (purposeful application of land plot) |
|  |  |  |  |  |  |  |  |  | Market cost of the lost crops | Early discharge of contracts to the third party | Costs for land plot development | Wage for workers for the rest of the agricultural year | Assistance to vulnerable group of people |  |  |
| 1 | Bekenov Esengeldy | Bekenov Esengeldy | Private property | 5.0 ha | 1.277 ha (More then 10%) | 25.54 % | Bare empty land plot | No hired workers, business does not act | 5 115 489 Х2= 10 230 978 KZT | No obligations | Bare empty land plot, business does not act | No hired workers, business does not act | No vulnerable group of people | 10, 230, 978 | For farming |
| 2 | Botabayev Shyngyskhan | Botabayev Shyngyskhan | Private property | 6.0 | 2.30 ha (More then 10%) | 38.3% | Bare empty land plot | No hired workers, business does not act | 5 528 625 Х2 = 11 057 250 | No obligations | Bare empty land plot, business does not act | No hired workers, business does not act | No vulnerable group of people | 11 057 250 | For farming |
|  | Total owner: 2 |  |  |  | 3.577 |  |  |  |  |  |  |  |  | 21 288 228 |  |

The detailed information on residential property loss and compensation payment has been shown in the Table.  As one can see from the table, there are 25 impact units of residential property, consisting of 4 people in each family.

| Table 3: Residential property (Land+House), affected by the Project |
| --- |
| No | Name | Location | Owner |  | Description of property | Common calculated compensation, tenge |
|  |  |  |  | Family members |  |  |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 |
| 1 | Absadykov Amirbek | Kyzyl-Orda city, gardening enterprise «Meliorator» | Private property for residential house and land plot -0.098 ha | 2 | Residential house (31.4 m2) – one-storey building, made of slag stone, 2 rooms, electricity, toilet – 7 000 tenge, trees – 28 000 tenge, fence – 35 000 tenge, residential house with land plot – 1,933,299 tenge. Total 2, 003, 299 tenge. | Transportation costs– 35 000 Total amount - 2,038,299 |
| 2 | Kalibekova Syrsulu | Kyzyl-Orda city, gardening enterprise «Sabalak» | Private property for structures and land plot - 0.12 ha | 3 | Residential house (53.8 m2) – adobe brick, one-storey building, 3 rooms, electricity, residential house with land plot – 1 881 974 tenge, fence – 257260 tenge, gates – 22730 tenge, roofing – 29 010 tenge, toilet 10412 tenge, fruit trees – 84614 tenge. Total – 2,286,000 tenge | Transportation costs – 35 000 Total amount - 2,321,000 |
| 3 | Abdrazakov Asylanbek | Kyzyl-Orda city, gardening enterprise «Obvodnitel» | Private property for structures and land plot - 0.075 ha | 2 | Residential house (44.0 m2) – adobe brick, one-storey building, 3 rooms, electricity, residential house with land plot –1 331 602 tenge, fence –43 231 tenge, foundation –17 967 tenge, toilet - 3 000 tenge. Total – 1,395,800 tenge. | Transportation costs – 35 000 Total amount - 1,430,800 |
| 4 | Ashirimbetova Zadakul | Kyzyl-Orda city, gardening enterprise «Gylym» | Private property for structures and land plot - 0.1 ha | 3 | Residential house (42.5 m2) – adobe brick, one-storey building, 3 rooms, electricity, residential house with land plot –2 600 000 tenge, fence –70 000 tenge, toilet 10000 tenge, fruit trees –409 705 tenge. Total –3, 089,705 tenge | Transportation costs – 35 000 Total amount - 3, 124, 705 |
| 5 | Kusherov Manarbek | Kyzyl-Orda city, gardening enterprise «Darhan» | Private property for structures and land plot - 0.08 ha | 6 | Residential house (95.5 m2) – adobe brick, one-storey building, 5 rooms, electricity, residential house with land plot – 3 860 000 tenge, fence – 20 000 tenge, toilet 10 000 tenge, fruit trees –164 188 tenge. Total – 4, 054, 188 tenge | Transportation costs – 35 000 Total amount - 4, 089, 188 |
| 6 | Shahanov Santai | Kyzyl-Orda city, gardening enterprise «Avtopark» | Private property for land plot - 0.1 ha | Bare empty land plot , nobody lives there | Bare empty land plot , nobody lives there Fruit trees – 364 000 tenge, land plot – 600 000 tenge. Total – 964, 000 tenge | 964, 000 |
| 7 | Ryskulov Nurlan | Kyzyl-Orda city, gardening enterprise «Avtopark» | Private property for land plot - 0.1 ha | Bare empty land plot , nobody lives there | Bare empty land plot , nobody lives there Green plants – 103 338 tenge, land plot – 600 000 tenge Total – 703, 338 tenge | 703, 338 |
| 8 | Ryskulov Kenzhebek | Kyzyl-Orda city, gardening enterprise «Avtopark» | Private property for land plot - 0.12 ha | Bare empty land plot , nobody lives there | Bare empty land plot , nobody lives there Green plants – 396 370 tenge, land plot – 720 000 tenge Total – 1, 116, 370 tenge | 1, 116, 370 |
| 9 | Mahmutov Erkin | Kyzyl-Orda city | Private property for structures and land plot - 0.08 ha | 6 | Residential house (78.6 m2) – adobe brick, one-storey building, 5 rooms, electricity, residential house with land plot –5 378 400 tenge, fence – 40 000 tenge, toilet 10 000 tenge, fruit trees – 101 200 tenge, bathhouse – 169 000 tenge, utility structures – 124 000 tenge. Total – 5, 822, 600 tenge | Transportation costs – 35 000 Total amount - 5, 857, 600 |
| 10 | Suleimenov Temur | Kyzyl-Orda city, gardening enterprise «Meliorator» | Private property for structures and land plot - 0.12 ha | 3 | Residential house (30.4 m2) – adobe brick, one-storey building, 3 rooms, electricity, residential house with land plot –1,839,610 tenge, fence – 46 203 tenge, roofing – 60 287 tenge, toilet - 3 000 tenge. Total – 1, 949, 100 tenge | Transportation costs – 35 000 Total amount - 1 984 100 |
| 11 | Arystanov Rustem | Kyzyl-Orda city, gardening enterprise «Meliorator» | Private property for land plot - 0.08 ha | Bare empty land plot , nobody lives there | Bare empty land plot , nobody lives there Foundation – 450 000 tenge, Land plot – 480 000 tenge Total – 930, 000 tenge | 930, 000 |
| 12 | Abzhanova Zoya | Kyzyl-Orda city, gardening enterprise «Meliorator» | Private property for structures and land plot - 0.0943 ha | 4 | Residential house (40.6 m2) – adobe brick, one-storey building, 2 rooms, electricity, residential house with land plot –1 954 700 tenge, fence – 20 000 tenge, toilet 5 000 tenge, fruit trees – 120 000 tenge. Total – 2,100,000 tenge | Transportation costs – 35 000 Total amount - 2, 135, 000 |
| 13 | Azhibekov Bekbolat | Kyzyl-Orda city, gardening enterprise «Meliorator» | Private property for structures and land plot - 0.0943 ha | 4 | Residential house (50.7 m2) – adobe brick, one-storey building, 2 rooms, electricity, residential house with land plot – 2 463 000 tenge, fence – 20 000 tenge, toilet 5 000 tenge. Total – 2, 488, 000 tenge | Transportation costs – 35 000 Total amount - 2, 488, 000 |
| 14 | Uristemov Muhitdin | Kyzyl-Orda city, gardening enterprise «Meliorator» | Private property for structures and land plot - 0.0943 ha | 4 | Residential house (31.9 m2) – adobe brick, one-storey building, 2 rooms, electricity, residential house with land plot – 1 366 769 tenge, fence – 15000 tenge, toilet – 5 000 tenge, fruit trees – 24 531 tenge. Total –1, 411, 300 tenge | Transportation costs – 35 000 Total amount - 1, 446, 300 |
| 15 | Askarov Murat | Kyzyl-Orda city, gardening enterprise «Gylym» | Private property for structures and land plot - 0.1 ha | 3 | Residential house (24.4 m2) – adobe brick, one-storey building, 3 rooms, electricity, residential house with land plot –1 481 500 tenge, fence – 15 000 tenge, toilet – 3 500 tenge, fruit trees – 94 541 tenge. Total – 1, 594,541 tenge | Transportation costs – 35 000 Total amount - 1, 629, 541 |
| 16 | Zhamanov Rahat | Kyzyl-Orda city, gardening enterprise «Gylym» | Private property for structures and land plot - 0.1 ha | 1 | Residential house (33.0 m2) – adobe brick, one-storey building, 2 rooms, electricity, residential house with land plot –1 726 500 tenge, fence – 20000 tenge, toilet – 3 500 tenge, fruit trees – 51 149 tenge. Total – 1, 801, 149 tenge | Transportation costs – 35 000 Total amount - 1, 836, 149 |
| 17 | Spanov Zhumadilda | Kyzyl-Orda city, gardening enterprise «Avtopark» | Private property for structures and land plot - 0.1 ha | 3 | Residential house (29.3 m2) – adobe brick, one-storey building, 2 rooms, electricity, residential house with land plot – 2 102 210 tenge, fence – 12000 tenge, toilet – 4 000 tenge, fruit trees – 139 956 tenge. Total – 2,260,166 tenge | Transportation costs – 35 000 Total amount - 2,295,166 |
| 18 | Tazhibaiuly Anuar | Kyzyl-Orda city, gardening enterprise «Gylym» | Private property for structures and land plot - 0.1 ha | 3 | Residential house (92.1 m2) – red brick, one-storey building, 2 rooms, electricity, residential house with land plot – 7 372 500 tenge, utility structures - 870 000 tenge, fence – 50000 tenge, toilet – 5 500 tenge, fruit trees – 765 000 tenge. Total – 9, 063, 000 tenge | Transportation costs – 35 000 Total amount - 9, 098, 000 |
| 19 | Kishkenbayev Kanat | Kyzyl-Orda city, gardening enterprise «Meliorator» | Private property for structures and land plot - 0.079 ha | 3 | Residential house (42.7 m2) – adobe brick, one-storey building, 2 rooms, electricity, residential house with land plot – 1 790 064 tenge, fence – 178 977 tenge, toilet – 2 800 tenge, roofing - 24 659 tenge. Total – 1, 996, 500 tenge | Transportation costs – 35 000 Total amount - 2, 031, 500 |
| 20 | Abutalipova Kamash | Kyzyl-Orda city, gardening enterprise «Darhan» | Private property for structures and land plot - 0.0725 ha | 3 | Residential house (41.8 m2) – adobe brick, one-storey building, 2 rooms, electricity, residential house with land plot – 1 312 146 tenge, fence – 142922 tenge, shed – 42 020 tenge, toilet - 35 237 tenge, fruit trees – 798 675 tenge. Total – 2, 331, 000 tenge | Transportation costs – 35 000 Total amount - 2, 366, 000 |
| 21 | Zhaiylhanova Roza | Kyzyl-Orda city, gardening enterprise «Gylym» | Private property for structures and land plot - 0.1 ha | 3 | Residential house (56.5 m2) – adobe brick, one-storey building, 3 rooms, electricity, residential house with land plot – 2 994 000 tenge, utility structures – 180 000 tenge, fence – 50000 tenge, toilet – 6 000 tenge, fruit trees – 370 000 tenge. Total – 3, 600, 000 tenge | Transportation costs – 35 000 Total amount - 3, 635, 000 |
| 22 | Zhumaliyeva Zhanat | Kyzyl-Orda city, gardening enterprise «Meliorator» | Private property for structures and land plot - 0.079 ha | 3 | Residential house (58.2 m2) – red brick, one-storey building, 3 rooms, electricity, residential house with land plot – 2 006 060 tenge, fence – 178 977 tenge, toilet – 2 800 tenge, roofing – 24 659 tenge. Total – 2, 212, 496 tenge | Transportation costs – 35 000 Total amount - 2, 247, 496 |
| 23 | Almeshova Altynai | Kyzyl-Orda city, gardening enterprise «Gylym» | Private property for structures and land plot - 0.1 ha | 6 | Residential house (114,6 m2) – adobe brick, one-storey building, 6 rooms, electricity, residential house with land plot – 5 397 300 tenge, utility structures – 250 000 tenge, fence – 50 000 tenge, toilet – 14 000 tenge, fruit trees – 320 000 tenge. Total – 6, 031, 300 tenge | Transportation costs – 35 000 Total amount - 6, 066, 300 |
| 24 | Tazhibayev Darhan | Kyzyl-Orda city, gardening enterprise «Gylym» | Private property for land plot - 0.125 ha | Bare empty land plot , nobody lives there | Bare empty land plot , nobody lives there Land plot – 750 000 tenge Fruit trees – 227 000 tenge. Total – 977, 000 tenge | 977, 000 |
| 25 | Tampeshov Sagat | Kyzyl-Orda city, gardening enterprise «Darhan» | Private property for structures and land plot - 0.1 ha | 3 | Residential house (33.7 m2) – slag stone, one-storey building, 2 rooms, electricity, residential house with land plot – 1 771 419 tenge, fence – 48 835 tenge, toilet – 14 570 tenge, fruit trees – 233 776 tenge. Total – 2, 068, 600 tenge | Transportation costs – 35 000 Total amount - 2, 103, 600 |
| 26 | Zhakyp Begesh | Kyzyl-Orda city, gardening enterprise «Meliorator» | Private property for land plot - 0.125 ha | Bare empty land plot , nobody lives there | Bare empty land plot , nobody lives there Foundation – 110 000 tenge, land plot – 482 300 tenge. Total – 592, 300 tenge | 592, 300 |
| 27 | Spanov Bauyrzhan | Kyzyl-Orda city, gardening enterprise «Sabalak» | Private property for land plot - 0.12 ha | Bare empty land plot , nobody lives there | Bare empty land plot , nobody lives there Fruit trees – 774 000 tenge, land plot – 720 000 tenge. Total – 1, 494, 000 tenge | 1, 494, 000 |
| 28 | Myrzasheva Zhazira | Kyzyl-Orda city, gardening enterprise «Gylym» | Private property for structures and land plot - 0.1 ha | 3 | Residential house (30.1 m2) – adobe brick, one-storey building, 2 rooms, electricity, residential house with land plot – 1 669 680 tenge, foundation – 63 469 tenge, fence – 133 026 tenge, toilet – 10 425 tenge. Total – 1 876 600 tenge | Transportation costs – 35 000 Total amount - 1, 911, 600 |
| 29 | Zeinegaliyev Kaldybai | Kyzyl-Orda city, gardening enterprise «Avtopark» | Private property for land plot - 0.08 ha | Bare empty land plot , nobody lives there | Bare empty land plot , nobody lives there Fruit trees – 24 000 tenge, land plot – 566 400 tenge. Total – 590, 400 tenge | 590, 400 |
| 30 | Iskakov Issa | Kyzyl-Orda city, gardening enterprise «Avtopark» | Private property for land plot - 0.08 ha | Bare empty land plot , nobody lives there | Bare empty land plot , nobody lives there Fruit trees – 24 000 tenge, land plot – 566 400 tenge. Total - 590, 400 tenge | 590, 400 |
| 31 | Aldambergenova Aliya | Kyzyl-Orda city, gardening enterprise «Obvodnitel» | Private property for land plot - 0.08 ha | Bare empty land plot , nobody lives there | Bare empty land plot , nobody lives there Foundation – 135 370 tenge, fence - 108 110 tenge, ground, sand fill – 73 348 tenge, land plot – 688 442 tenge. Total – 1, 005, 600 tenge | 1, 005, 600 |
| 32 | Djurgenbayeva Zhumagul | Kyzyl-Orda city, gardening enterprise «Meliorator» | Private property for land plot - 0.08 ha | Bare empty land plot , nobody lives there | Bare empty land plot, nobody lives there Land plot – 688, 800 tenge. | 688, 800 |
| 33 | Kaiyrlapova Kultai | Kyzyl-Orda city, gardening enterprise «Nauka» | Private property for structures and land plot - 0.08 ha | 3 | Residential house (49.3 m2) – lime-sand brick, one-storey building, 3 rooms, electricity, residential house with land plot – 1 831 451 tenge, shed - 77 347 tenge, fence – 205 923 tenge, toilet - 10400 tenge, fruit trees – 1 059 879 tenge. Total – 3, 185 000 tenge | Transportation costs – 35 000 Total amount - 3, 220, 000 |
| 34 | Erkesariyev Mahambet | Kyzyl-Orda city, gardening enterprise «Darhan» | Private property for structures and land plot - 0.08 ha | 3 | Residential house (41.8 m2) – adobe brick, one-storey building, 2 rooms, electricity, residential house with land plot – 1 312 146 tenge, fence – 142 922 tenge, shed – 42 020 tenge, toilet - 35 237 tenge, fruit trees – 798 675 tenge. Total – 2, 331, 000 tenge | Transportation costs – 35 000 Total amount – 2, 366, 000 |
| 35 | Aitpayeva Orynkul | Kyzyl-Orda city, gardening enterprise «Gylym» | Private property for structures and land plot - 0.1 ha | 1 | Residential house (30.1 m2) – adobe brick, one-storey building, 2 rooms, electricity, residential house with land plot – 1 469 680 tenge, foundation - 63 469 tenge, fence – 133 026 tenge, toilet – 10 000 tenge. Total – 1, 676, 175 tenge | Transportation costs – 35 000 Total amount – 1, 711, 175 |
| 36 | Borebelov Meirambek | Kyzyl-Orda city, gardening enterprise «Obvodnitel» | Private property for structures and land plot - 0.12 ha | 3 | Residential house (46.1 m2) – adobe brick, one-storey building, 3 rooms, electricity, residential house with land plot – 2 377 976 tenge, fence – 226 908 tenge, fill for foundation – 120 793 tenge, toilet – 10 000 tenge, fruit trees – 213 323 tenge. Total – 2, 949, 000 tenge | Transportation costs – 35 000 Total amount – 2, 984, 000 |
|  | Total owner: 36 |  | 3.4564 ha |  |  | 82 103 727,00 |

# Text boxes

in association

with

KazdorNII, Kazakhstan